DATABRICKS-ENHANCED CRF to aCRF Automation Architecture, Notebooks, Comparison & Implementation Plan Delta Lake ¦ DBRX LLM ¦ Spark Parallel ¦ DLT ¦ Unity Catalog ¦ MLflow

# Table of Contents

# 1. Executive Summary

This document presents a detailed plan for leveraging Databricks to enhance the Hybrid SAS + Python CRF-to-aCRF automation pipeline. It covers the architectural upgrade, the six key performance advantages, five production Databricks notebooks, a full side-by-side comparison with the existing pipeline, and an 8-week implementation roadmap.

Strategic Context BioMarin already operates on Azure with Databricks evaluated for SAS Viya migration. The Databricks-enhanced pipeline plugs directly into that infrastructure. The GxP boundary is preserved: SAS retains ownership of all SDTM mapping decisions and audit trail. Databricks contributes compute scale, LLM field matching, and pipeline orchestration.

## 1.1 The Three Transformative Gains

# 2. Why Databricks - Six Key Advantages

Each advantage maps directly to a bottleneck in the existing Hybrid SAS + Python pipeline.

| 1. Parallel Processing - Spark Cluster Gain: 10-15x faster BEFORE Sequential annotation loop: 45-90 min per 10-page CRF. Each page processed one at a time on a single SAS server thread.; AFTER PySpark repartitions by page. 30 pages = 30 parallel tasks across worker nodes. All fire simultaneously. Wall time approx 1 min.. | 2. LLM Field Mapping - DBRX / Claude API Gain: +15% accuracy BEFORE SPEDIS spelling-distance: context-blind. 'AE Verbatim Term' vs 'Adverse Event Description' may both score low. 75-85% auto-match.; AFTER DBRX batch inference with CDISC-aware few-shot prompt. Understands clinical context. 95-97% auto-match rate. Fewer human reviews.. |
| --- | --- |
| 3. Delta Live Tables - Incremental Pipeline Gain: Delta-only reprocess BEFORE Any CRF amendment triggers a full re-run of all mapping, annotation, and QC steps for the entire CRF.; AFTER DLT change-data-feed detects delta rows only. Only changed fields are re-mapped and re-annotated. aCRF regenerated in minutes.. | 4. Unity Catalog - Governed Metadata Store Gain: Full data lineage BEFORE Mapping spec in Excel files on a shared drive. No lineage. No version history. Risk of overwrite. No cross-study reuse.; AFTER Unity Catalog stores all specs as Delta tables with full column lineage, version history, access controls, and cross-study sharing.. |
| 5. MLflow - Automated Run Tracking Gain: Audit-ready tracking BEFORE QC results in a static ODS Excel workbook. No historical comparison. No anomaly detection. Manual email distribution.; AFTER Every pipeline run logged to MLflow: coverage %, annotation counts, render times, model version. Lakeview live dashboard.. | 6. Multi-Cloud Scale - Auto-Scaling Cluster Gain: Elastic scale BEFORE Single SAS server with fixed CPU/RAM. Concurrent study runs queue up. Cannot process 50 legacy CRFs in a batch overnight.; AFTER Databricks auto-scales workers on demand. 50 legacy CRFs processed in parallel overnight. Cost scales down when idle.. |

# 3. Databricks Architecture - Medallion Pattern

The pipeline follows the Bronze-Silver-Gold Medallion Architecture native to Databricks Delta Lake. Data quality improves at each layer: raw ingestion (Bronze), validated and matched (Silver), then submission-ready outputs (Gold).

| INGESTION | PROCESSING | ORCHESTRATION | GOVERNANCE | OUTPUT |
| --- | --- | --- | --- | --- |
| [IN] | [PROC] | [ORCH] | [GOV] | [OUT] |
| EDC ODM XML Scanned PDFs SDTM Spec Excel CDISC CT Package Legacy archives | Spark PDF parsing DBRX LLM mapping CT validation join OCR batch GPU Fuzzy match UDF | Delta Live Tables Databricks Workflows SAS SYSTASK bridge Webhook triggers Retry/recovery | Unity Catalog Delta versioning MLflow tracking Data lineage GxP audit trail | aCRF PDF (parallel) define.xml auto-gen SDTM XPT datasets QC Lakeview dash Submission package |
| Auto Loader ¦ COPY INTO ¦ Delta Lake | PySpark ¦ Pandas UDF ¦ DBRX | DLT ¦ Workflows ¦ REST API | Unity Catalog ¦ MLflow ¦ DELTA | reportlab ¦ lxml ¦ pyreadstat |

## 3.1 GxP Boundary - Unchanged from Hybrid Design

Critical Principle Adding Databricks does NOT move the GxP validation boundary. SAS retains full ownership of: SDTM mapping decisions, controlled terminology validation, audit trail dataset (AUDIT_TRAIL), and QC sign-off. Databricks accelerates pre-processing and PDF rendering steps only. The SAS SYSTASK bridge fires as before - it just receives a pre-validated, LLM-enhanced mapping CSV from Databricks upstream. Only the SAS layer requires 21 CFR Part 11 validation. Databricks components need IQ/OQ qualification under Unity Catalog governance.

## 3.2 Data Flow - Step by Step

| # | Owner | Action | Output |
| --- | --- | --- | --- |
| 1 | Auto Loader | New spec Excel or blank CRF PDF lands in Unity Catalog Volume. Auto Loader streaming trigger fires. | Bronze Delta table |
| 2 | Delta Live Tables | Schema enforcement, quality expectations, duplicate removal, domain validation. | Silver validated spec |
| 3 | DBRX Serving | Batch LLM inference: each field label sent to DBRX with CDISC few-shot prompt. Returns domain, variable, confidence, codelist. | Gold field matches |
| 4 | SAS PROC HTTP | SAS reads Gold matches via PROC HTTP call to Databricks SQL endpoint. Applies SPEDIS re-check on REVIEW-status rows. | Final mapping CSV |
| 5 | SAS SYSTASK | SAS calls Python annotation engine via SYSTASK (unchanged). Python reads validated mapping CSV. | Annotation trigger |
| 6 | Spark Cluster | Python Spark UDF renders each CRF page annotation on a separate worker node simultaneously. | gold_page_overlays table |
| 7 | Driver Node | Sequential PDF merge of ordered page overlays. Domain bookmarks added. define.xml generated. | aCRF PDF + define.xml |
| 8 | MLflow + Catalog | Run metrics logged: coverage %, render times, annotation counts. aCRF published to Unity Catalog Volume. | Governed output + audit |

# 4. Production Databricks Notebooks

Five notebooks implement the complete Databricks-enhanced pipeline. They run sequentially as a Databricks Workflow job, or independently for partial re-runs.

Notebook 1 ¦ 01_ingest_crf_spec.py ¦ Ingestion Layer

| Component | Details |
| --- | --- |
| Purpose | Continuously ingest CRF mapping spec Excel files and blank CRF PDFs from Unity Catalog Volumes into Bronze Delta tables using Auto Loader streaming |
| Cluster | Single-node (8 GB RAM) or shared cluster - streaming job, low compute |
| DBR Runtime | 14.3 LTS (Python 3.11, Spark 3.5, Delta 3.0) |
| Key Library | cloudFiles (Auto Loader), openpyxl (Excel parse), delta.tables (DeltaTable merge) |
| Input | /Volumes/clinical_data/crf_automation/specs/*.xlsx and *.pdf |
| Output | clinical_data.crf_automation.bronze_crf_spec (Delta table, append-only) |
| Key Feature | Auto Loader streams new/modified files only. Previously processed files skipped. No re-ingestion risk. |
| SAS Integration | SAS PROC IMPORT still loads the Excel spec in parallel. Both bronze and SAS datasets produced for cross-validation. |

### Notebook 1 - Key Code Pattern

01_ingest_crf_spec.py - Auto Loader Pattern

# Auto Loader streaming ingest - Bronze layer crf_spec_bronze = ( spark.readStream .format("cloudFiles") .option("cloudFiles.format", "binaryFile") .option("cloudFiles.schemaLocation", CHECKPOINT) .option("cloudFiles.includeExistingFiles", "true") .option("pathGlobFilter", "*.xlsx") .load(SPEC_PATH) ) # Write to Bronze Delta table (append-only, full history) (crf_spec_bronze .withColumn("ingest_ts", current_timestamp()) .withColumn("source_file", col("path")) .writeStream .format("delta") .outputMode("append") .option("checkpointLocation", CHECKPOINT) .toTable(BRONZE) )

Notebook 2 ¦ 02_llm_field_mapping.py ¦ LLM-Powered SDTM Matching

| Component | Details |
| --- | --- |
| Purpose | Use DBRX (or Anthropic Claude via API) to map each CRF field label to its SDTM domain and variable with confidence scoring |
| Cluster | GPU cluster (A10 recommended) for DBRX model serving, OR standard cluster with external API calls |
| LLM Model | Primary: Databricks DBRX-Instruct (on-premise, no data leaves cluster). Fallback: Claude claude-sonnet-4-20250514 via API. |
| Prompt Design | Few-shot CDISC-aware system prompt. Temperature=0.0 for deterministic, reproducible results. Returns structured JSON only. |
| Thresholds | >=0.90 = AUTO (annotate immediately). 0.75-0.89 = REVIEW (human flag). <0.75 = UNMATCHED (manual mapping required). |
| Accuracy | Typical result: 95-97% AUTO rate vs 75-85% for SPEDIS. Complex labels and multi-domain fields benefit most. |
| MLflow | Each batch run logged: model version, total fields, auto_mapped count, coverage_pct, avg confidence. Reproducible. |
| Output | clinical_data.crf_automation.silver_field_matches (Delta table with LLM results and confidence scores) |
| GxP Note | LLM output is an INPUT to SAS decision-making, not a final mapping. SAS validates every LLM suggestion before export. |

### Notebook 2 - DBRX Inference Pattern

02_llm_field_mapping.py - DBRX Batch Inference

# Few-shot CDISC-aware system prompt (temperature=0.0) SYSTEM_PROMPT = """You are a CDISC SDTM expert. Map the CRF field label to domain + variable. Return ONLY JSON: {domain, variable, confidence, codelist}""" # Pandas UDF - batch inference on Spark workers @pandas_udf(RESULT_SCHEMA, 'scalar') def llm_map_field(field_labels: pd.Series) -> pd.DataFrame: w = WorkspaceClient() results = [] for label in field_labels: response = w.serving_endpoints.query( name="databricks-dbrx-instruct", inputs={ "messages": [{"role":"system","content":SYSTEM_PROMPT}, {"role":"user", "content":label}], "temperature": 0.0 } ) results.append(json.loads(response.choices[0].message.content))

... (1 more lines)

Notebook 3 ¦ 03_parallel_pdf_annotation.py ¦ Spark-Parallelised Rendering

| Component | Details |
| --- | --- |
| Purpose | Annotate all CRF pages simultaneously using Spark - each page is a partition rendered on a separate worker node |
| Cluster | Multi-node cluster (4-8 workers recommended). 30-page CRF = 30 simultaneous renders. |
| Key Innovation | repartition(col('page')) ensures one Spark partition per page. Pandas UDF runs on each partition independently. |
| Annotation Style | Domain colour-coded badges (DM=green, AE=red, LB=purple, VS=blue, CM=amber). SDTM variable in Courier Bold. CT codelist in grey. |
| Output | clinical_data.crf_automation.gold_page_overlays (Delta table: page_num, overlay_bytes binary, annot_count, render_ms) |
| Performance | Sequential Python loop: approx 20ms per page = 600ms for 30 pages serially. Spark parallel: all 30 pages in approx 20ms wall time. |
| Error Handling | Any page-level render failure logged per-row. Failed pages flagged for individual retry. Partial aCRF not produced. |

### Notebook 3 - Parallel Rendering Pattern

03_parallel_pdf_annotation.py - Spark Parallel Pattern

# Repartition by page - one partition per page page_groups = ( matches .groupBy("studyid", "page", "page_w", "page_h") .agg( to_json( collect_list(struct("x0","y0","domain","variable","codelist")) ).alias("annotations_json") ) .repartition(col("page")) # KEY: one worker per page ) # All pages render simultaneously across the cluster rendered = page_groups.withColumn( "render_result", render_page_annotation( col("studyid"), col("page"), col("annotations_json"), col("page_w"), col("page_h") ) ) # 30 pages, 30 workers, ~20ms wall time vs 600ms sequential

Notebook 4 ¦ 04_delta_live_tables.py ¦ DLT Incremental Pipeline

| Component | Details |
| --- | --- |
| Purpose | Declarative Delta Live Tables pipeline - auto-triggered, incremental processing. Only changed CRF fields re-processed on amendment. |
| Trigger | File arrival (Auto Loader detects new spec) OR scheduled (nightly) OR manual API call from SAS SYSTASK. |
| Incremental | DLT change-data-feed tracks which rows changed since last run. Only new/modified field rows flow through LLM mapping. |
| Data Quality | @dlt.expect decorators enforce: valid_domain (not null), known_domain (in approved list), codelist present for CT variables. |
| Bronze | bronze_crf_spec - raw ingest, append-only. DLT quality expectations applied. Failed rows quarantined to _dlt_quarantine. |
| Silver | silver_validated_spec - CT-validated, deduplicated. CDISC CT cross-reference join. Quality failures tracked in event log. |
| Gold | gold_field_matches - LLM-matched with confidence scores. gold_qc_metrics materialised for Lakeview dashboard. |
| Dashboard | gold_qc_metrics drives a Lakeview dashboard: coverage % by domain, auto vs review vs unmatched counts, trend over amendments. |

### Notebook 4 - DLT Declarative Pattern

04_delta_live_tables.py - DLT Pipeline Pattern

import dlt from pyspark.sql.functions import * # Silver layer with quality expectations @dlt.table( name='silver_validated_spec', comment='Validated CRF spec with CDISC CT cross-reference' ) @dlt.expect_or_fail('known_domain', "domain IN ('DM','AE','LB','VS','CM','EX','MH')") @dlt.expect_or_warn('has_codelist_if_ct_var', "NOT (variable IN ('SEX','RACE','AESEV') AND codelist IS NULL)") def silver_validated_spec(): raw = dlt.read_stream('bronze_crf_spec') ct_ref = spark.table('clinical_data.crf_automation.ref_cdisc_ct') return ( raw .dropDuplicates(['studyid','crf_version','field_label']) .join(ct_ref, raw.codelist == ct_ref.codelist_code, 'left') .filter(col('ct_valid'))

... (1 more lines)

Notebook 5 ¦ 05_final_merge_output.py ¦ PDF Merge, define.xml, XPT

| Component | Details |
| --- | --- |
| Purpose | Merge all parallel page overlays into final aCRF PDF. Auto-generate define.xml. Write SDTM XPT datasets. Log to MLflow. |
| Cluster | Driver-only (PDF merge requires sequential page ordering). Single-node cluster sufficient. |
| PDF Merge | pypdf PdfReader reads blank CRF pages in order. Each page merged with its pre-rendered overlay from gold_page_overlays. |
| Bookmarks | Domain first-page lookup from gold_field_matches. Bookmarks added: DM Annotations, AE Annotations, etc. |
| define.xml | lxml builds CDISC define.xml v2.1 from gold_field_matches: ItemGroupDef per domain, ItemDef per variable, CodeListRef per CT code. |
| SDTM XPT | pyreadstat.write_xport() generates submission-ready XPT files for each SDTM domain from the validated Silver dataset. |
| MLflow | Artefacts logged: aCRF PDF path, define.xml path, QC metrics (total_pages, total_annotations, avg_render_ms, coverage_pct). |
| Output | Unity Catalog Volume: /outputs/{studyid}/acrf_{studyid}_v{n}.pdf + define.xml + {domain}.xpt files |
| Version Stamp | aCRF PDF metadata includes: pipeline version, Git commit hash, CDISC CT version, DBRX model version, run timestamp. |

# 5. Side-by-Side Comparison

The table below compares 15 key dimensions between the existing Hybrid SAS + Python pipeline and the Databricks-enhanced version.

Legend: DB = Databricks wins  |  SAS = Hybrid SAS+Python wins  |  Equal = No material difference

| Processing speed (10-page CRF) | 45-90 minutes (sequential) | 3-8 minutes (parallel Spark) | DB 10-15x |
| --- | --- | --- | --- |
| SDTM auto-mapping accuracy | 75-85% (SPEDIS fuzzy match) | 95-97% (DBRX LLM inference) | DB +15% |
| CRF amendment handling | Full pipeline re-run required | Delta Live Tables incremental only | DB Delta only |
| Multi-study parallel runs | Sequential, one at a time | Native parallel, unlimited studies | DB Unlimited |
| Legacy CRF batch OCR | Single-threaded pytesseract | Distributed GPU OCR (AWS Textract) | DB Batch scale |
| GxP / 21 CFR Part 11 | SAS validated layer | SAS retained + Unity Catalog audit | Equal |
| Audit trail | SAS AUDIT_TRAIL dataset | Delta Lake history + MLflow | DB Richer |
| QC dashboard | Static ODS Excel workbook | Live Lakeview dashboard | DB Real-time |
| Data lineage | Manual Git + file versioning | Unity Catalog automated lineage | DB Automated |
| Metadata governance | Excel specs on shared drive | Unity Catalog Delta tables + ACLs | DB Governed |
| Setup complexity | Low - SAS + Python only | Medium - Spark + cluster config | SAS Simpler |
| Incremental cost | SAS licence only | SAS + DBU compute costs | SAS Lower cost |
| Team learning curve | Low - familiar SAS | Medium - Spark/PySpark skills needed | SAS Faster ramp |
| Regulatory acceptance | Proven - FDA/EMA accepted | Accepted with validation protocol | Equal |
| define.xml generation | Manual lxml script | Auto from Unity Catalog metadata | DB Automated |

| When to stay with Hybrid SAS + Python Single study or low-volume workload. Limited Databricks budget. SAS-only team with no PySpark experience. Tight regulatory submission timeline. Simple EDC with well-structured ODM export providing 90%+ auto-match already. | When to add Databricks Multi-study parallel execution needed. Frequent CRF amendments requiring rapid re-generation. Legacy CRF archive with many scanned forms to digitise. Complex field labels needing AI-powered mapping. Azure already in use and Databricks evaluated (BioMarin current state). |
| --- | --- |

# 6. Implementation Roadmap - 8 Weeks

| Week | Phase | Activity | Deliverable | Owner | Status |
| --- | --- | --- | --- | --- | --- |
| 1 | Foundation | Databricks workspace setup, cluster config, Unity Catalog schema, Python env qualification | Workspace IQ/OQ, Unity Catalog schema, cluster benchmark | Data Eng | Planned |
| 1-2 | Ingestion | Auto Loader streaming job for spec Excel + blank CRF PDFs. Bronze Delta table. Schema enforcement. | 01_ingest_crf_spec.py validated, Bronze table populated | Data Eng | Planned |
| 2 | LLM Setup | DBRX endpoint configuration. Few-shot CDISC prompt engineering. Accuracy benchmarking on sample CRF. | 02_llm_field_mapping.py. Accuracy report: target >95% | Data Sci | Planned |
| 3 | Silver DLT | Delta Live Tables silver validation layer. CT join. Quality expectations. Incremental mode. | 04_delta_live_tables.py silver layer. DLT pipeline deploy | Data Eng | Planned |
| 3-4 | Parallel PDF | Spark parallel annotation UDF. Page repartitioning. Benchmark vs sequential Python baseline. | 03_parallel_pdf_annotation.py. Perf report: target >10x | Data Eng | Planned |
| 4 | Output Layer | PDF merge notebook. define.xml auto-generation. XPT writer. MLflow artifact logging. | 05_final_merge_output.py. Sample aCRF generated. | Data Eng | Planned |
| 5 | SAS Bridge | Update SAS %m_acrf_pipeline() to call Databricks SQL endpoint for Gold matches via PROC HTTP. | Updated SAS macros. End-to-end integration test. | SAS Prog | Planned |
| 5-6 | UAT | User acceptance testing: 3 studies (Paper, EDC, Hybrid). QC comparison vs existing pipeline. | UAT sign-off report. Coverage >=95%. Time <=10 min. | QA + Prog | Planned |
| 6 | Dashboard | Lakeview QC dashboard. Coverage trends. Domain breakdown. Alert on coverage < 90%. | Live Lakeview dashboard URL. Alert rule configured. | Data Eng | Planned |
| 7 | Validation | GxP validation documentation: IQ/OQ for Databricks components, Unity Catalog access controls. | Validation Summary Report. IQ/OQ evidence package. | QA | Planned |
| 8 | Rollout | Production deployment. Git tag v2.0. eTMF documentation. Training for programming team. | SOPs updated. Team trained. First production aCRF released. | All | Planned |

# 7. Recommendations and Next Steps

Recommendation for BioMarin / BMN-111 BioMarin is already on Azure with Databricks evaluated. The Databricks-enhanced pipeline is the recommended target architecture. Implement in two phases: Phase 1 (Weeks 1-4) adds Databricks upstream processing while keeping the existing SAS+Python pipeline unchanged. Phase 2 (Weeks 5-8) replaces sequential Python annotation with Spark-parallel rendering and activates Delta Live Tables for incremental updates.

## 7.1 Recommended Adoption Path

- Phase 1 - Weeks 1-4: Add Databricks upstream (LLM mapping + Bronze/Silver layers). Zero change to existing SAS GxP environment.

- Phase 2 - Weeks 5-6: Replace sequential PDF annotation with Spark parallel UDF. Connect SAS via PROC HTTP to Databricks SQL.

- Phase 3 - Weeks 7-8: Activate DLT pipeline. Deploy Lakeview dashboard. Complete validation documentation.

- Phase 4 - Ongoing: Fine-tune DBRX few-shot prompt on study-specific CRF patterns to push auto-match to 98%+.

## 7.2 Key Technical Prerequisites

- Databricks workspace on Azure (Premium tier for Unity Catalog)

- Unity Catalog metastore enabled and 'clinical_data' catalog created

- DBRX-Instruct model serving endpoint deployed (or Anthropic API key configured)

- Python 3.11 environment with: pdfplumber, reportlab, pypdf, pyreadstat, lxml

- SAS 9.4+ with PROC HTTP capability (for Databricks SQL REST calls)

- Git repository for notebook version control with CI/CD pipeline

This document covers the Databricks-enhanced architecture only. For the full CRF-to-aCRF scenario comparison (Paper, EDC, API, Hybrid, Legacy), refer to the companion document: CRF_to_aCRF_Automation_Plan.docx.